- Contents.

1	Introduction	4

2	Background / current state	4

3	Functional / Technical Requirements	4

3.1	Functional Requirements	4

3.2	Process Changes	4

3.3	Scripts:	5

3.4	Database schema :	5

3.5	Integrated systems:	5

4	Solution Size and Scope	5

5	Analysis	6

5.1	Solution and Approach	6

5.2	Power Automate Flow	7

5.3	Worker Pipeline	10

5.4	SharePoint and ADLS Folder Layout	11

5.5	Duplicate File loading	13

5.6	Notification Design	14

5.7	Worksheet and Schema Validation	16

5.8	MetaData Tables and Data model :	17

6	Schedule / Resources	21

7	Design Details	21

7.1	Database schema:	21

7.2	SQLs	22

7.3	Storage Account :	22

7.4	ADF Artefacts:	22

7.4.1	Linked services:	22

7.4.2	Datasets:	22

7.4.3	Dataflow:	22

7.4.4	Pipelines:	22

7.5	Logic Apps:	22

7.6	Power Automate :	22

8	Testing Requirements	22

8.1	Test Coverage	22

8.2	Unit Test Cases	23

9	Addendum	23

- List of changes

| version | date | description | author |
| --- | --- | --- | --- |
| 0.1 | 08/Apr/2026 | Document Creation | Sudarshan |
| 0.2 |  | Review | Arvind |
| 1.0 |  | Baseline |  |

# Introduction

This document describes the technical design of the metadata-driven Data Ingestion Framework proposed in the Business Requirements Document (BRD). It covers the end-to-end file ingestion process, including file validation, duplicate handling, audit logging, notifications, metadata configuration, and integration with the existing ADF Worker pipelines responsible for loading data into the Enterprise Data Warehouse

# Background / current state

Business users across multiple subject areas periodically submit data files through SharePoint for processing into the Data Warehouse. These files are processed by the corresponding ADF Worker pipelines after being placed in the appropriate ADLS Gen2 working directory.

The existing process relies on manual activities for file handling and provides limited validation before processing begins. It also lacks a standardized approach for duplicate detection, audit tracking, and user notifications, increasing operational effort and the risk of processing invalid or duplicate files.

To address these challenges, this solution introduces a metadata-driven file ingestion framework that automatically validates incoming files, detects duplicate submissions, maintains an end-to-end audit trail, triggers the appropriate ADF Worker pipeline, and sends notifications based on the processing outcome. The framework is designed to simplify onboarding of new subject areas through configuration while improving consistency, traceability, and operational efficiency.

# Functional / Technical Requirements

## Functional Requirements

The framework must detect a newly submitted file automatically, without manual intervention, and determine which subject area it belongs to based on where it was submitted. It must validate the file structurally before any data is moved into the processing platform, correct file type, size within limit, correct worksheet where applicable, all required columns present. It must detect duplicate or repeat submissions and route them for approval rather than silently accepting or rejecting them. Once a file passes every check, the framework must hand it off to the correct existing Worker pipeline and track that file through to a final outcome, successful load or rejection, with the reason recorded in either case.

## Process Changes

Existing Worker pipelines are not modified in their transformation or load logic.

Each Worker pipeline receives its trigger parameters, correlation ID, and worksheet reference where applicable, from this framework rather than however it was previously configured.

## Scripts:

DDL for all new tables:

## Database schema :

Development Database details:

Source Server Details:

Server Name: hsaz1sdb01.database.windows.net

Database Name: hs-online-cacen-sql1

Schema Name: CURATED

Target server details:

Server name: hsaz1sdb01.database.windows.net

Database Name: hs-online-cacen-sql1

Schema Name: CURATED

## Integrated systems:

Development Integrated systems:

Storage account details:

Storage account name: hscacenonlinest2

Container: raw

Resource Group : hs-online-cacen-rg

Power Automate:

TBD

# Solution Size and Scope

In Scope:

New Power Automate flow performing all structural validation, size, checksum, duplicate/approval, worksheet, schema, and routing to ADLS and the appropriate Worker pipeline.

Three new tables, CTL_FILE_LOAD_CONFIG, AUD_FILE_PROCESSING, CTL_FILE_LOAD_CONFIG_COLUMN, Existing CTL_NOTIFICATION_MASTER is reused with one additive column and new notification type values, no structural change.

Support for both Excel and CSV file types.

- Out of scope:

Any change to existing Worker pipelines' transformation or load logic.

Db-to-db pipelines, this framework covers file-to-DB ingestion only.

Row-level data validation, data type conversion, mandatory field checks, business rule enforcement, all remain the responsibility of the existing Worker pipeline's Mapping Data Flow logic.

# Analysis

## Solution and Approach

The proposed solution is a metadata-driven file ingestion framework that separates file validation from data processing. The framework consists of two functional layers, supported by a common configuration and audit layer.

Power Automate acts as the entry point to the framework. It is responsible for validating every file before it is allowed into the processing pipeline. Validation includes configuration lookup, file type, file size, duplicate detection, worksheet validation, schema validation, and other preliminary checks. Files that fail any validation are moved directly to the SharePoint Quarantine folder, and no copy is made to ADLS Gen2 or the ADF Worker pipeline.

The ADF Worker pipeline remains the existing implementation for each subject area and is not modified as part of this framework. Once a file successfully passes all validations, it is copied to the configured ADLS Gen2 working folder and the corresponding Worker pipeline is triggered. The Worker pipeline performs row-level validations, data transformations, and loads the data into the Enterprise Data Warehouse using the configured load strategy, such as Upsert, Append, Snapshot, or Truncate and Load.

The framework is driven by metadata stored in CTL_FILE_LOAD_CONFIG and CTL_FILE_LOAD_CONFIG_COLUMN, allowing new subject areas to be onboarded through configuration rather than by developing new Power Automate flows. These tables define the SharePoint and ADLS folder locations, expected file structure, worksheet information, schema definition, and pipeline configuration required for processing.

The framework also reuses the existing CTL_NOTIFICATION_MASTER table to determine the recipients for rejection, approval, success, and failure notifications, ensuring that notification management remains centralized. Processing activity is recorded in AUD_FILE_PROCESSING, which maintains a complete audit trail from file detection through validation, pipeline execution, and final completion or failure.

For subject areas where multiple Worker pipelines can load data into the same target table, the framework leverages SQL Server application locks to prevent concurrent writes from conflicting while allowing unrelated pipelines to execute in parallel. The locking approach is described in a later section of this document.

## Power Automate Flow

Trigger: The flow is triggered off SharePoint's "file created or modified" trigger, set at the library root rather than on individual subject-area folders, with recursive monitoring enabled so it picks up a file landing in any subject area without a separate trigger having to be built for each one. This is what keeps onboarding a new subject area a configuration change rather than new automation work.

Stability check: Once the trigger fires, the flow waits 5 to 10  minutes before doing anything else, then takes a single read of the file's current size. This serves two purposes: it gives a large upload time to finish landing before anything acts on it, and it covers the case where a business user uploads the wrong file and re-uploads the correct one shortly after. By the time the wait is over, the flow acts on whatever is actually sitting there.

Metadata capture: Before any pass/fail decision is made, the flow writes the first row into AUD_FILE_PROCESSING table. A newly generated CORRELATION_ID, the file's original name, size, uploaded-by, and upload timestamp, its SharePoint site/drive/item IDs, and the file's containing folder path, to be resolved against configuration in the next step. PROCESSING_STATUS is set to Detected at this point. Writing this row this early means that even if something later in the flow fails in an unexpected way, there is still a record that the file was seen and when.

Config table lookup: The file's full containing folder path is matched against the SHAREPOINT_WORKING_FOLDER_PATH values configured across all rows in CTL_FILE_LOAD_CONFIG, and the matching row's SUBJECT_AREA and full configuration are pulled in from there. If no active row matches, the file is treated as having landed in an unconfigured location and is quarantined with that reason. If more than one active row matches, that's a fault in the configuration data itself, not something the flow should try to resolve on its own. In this case , the workflow fails automatically and Data Engineering is alerted, rather than the flow guessing which match to use.

File type check: The file's actual extension is compared against the FILE_TYPE configured for that subject area. A subject area is always configured for exactly one file type, either Excel or CSV, never both, so a mismatch here, for example a CSV file landing in a subject area configured for Excel, is quarantined immediately with that reason stated plainly.

File size check : The file is rejected if it is 0 bytes, or larger than the MAX_FILE_SIZE_BYTES value from its config row. This is stored as a literal byte count rather than "25" with an assumed unit. For time being this can be defaulted as 25.

Concurrency gate: Before the file is copied anywhere, the flow checks AUD_FILE_PROCESSING for any row still in InProgress status against the same subject area. If one exists, this file is held back rather than copied in immediately. This check exists specifically because the ADLS work folder holds one canonical filename per subject area , if a second file were copied in while the reading Worker pipeline is still the first, it would overwrite data mid-read instead of simply waiting its turn. Further also step is implemented to check if same files appear on same day. If same files appears then workflow is kept on hold and approval request is sent to the file owner and business users regarding that .

Checksum and duplicate check: The file's quickXorHash is retrieved through the Graph API and compared against that subject area's submission history in AUD_FILE_PROCESSING to check whether duplicate file appeared once again or not. The historical record also contain the checksum of the previous file. A checksum match against a row already marked Completed is treated as a possible legitimate resubmission rather than an automatic rejection, and is routed into the approval sub-flow. The duplicate file check is also done by DUPLICATE_CHECK_WINDOW — same day for daily/snapshot files, same month for monthly ones, rather than an unbounded all-time comparison.

Worksheet check : The flow calls the Graph Workbook API to confirm that the worksheet named in EXPECTED_WORKSHEET_NAME actually exists in the file. If it doesn't, the file is quarantined, and the rejection notification includes the sheet names actually present in the workbook rather than a generic "worksheet not found" message — the intent being to give the business user something they can act on directly, rather than having to open the file themselves to work out what's wrong. The same Graph API response used to confirm the worksheet's existence also returns its position within the workbook, which is captured at this point for use in step 11 where required. For files configured as CSV, this step is skipped entirely, since a CSV has no worksheet concept

Schema Validation Check: For Excel files, the header row of the confirmed worksheet is read through the same Graph API access used in the previous step. For CSV files, the file's content is retrieved directly through SharePoint's get file content action, and its first line is read as the header row, split using the FILE_DELIMITER configured for that subject area, since the delimiter is not assumed to be a comma in every case. From that point, both file types follow the same logic: each expected column listed in CTL_FILE_LOAD_CONFIG_COLUMN for that subject area is checked for presence among the headers, after trimming whitespace and normalising case on both sides, regardless of position. Any required column that cannot be found results in quarantine, naming the specific missing column or columns.

Rejection path: A failure at any of the checks above like size, config lookup, worksheet, schema, or a rejected duplicate approval should leads to the same outcome: the file is moved to that subject area's quarantine folder, PROCESSING_STATUS is set to Rejected, FAILURE_STAGE is set to whichever check actually failed, and a notification is sent using the recipients returned from CTL_NOTIFICATION_MASTER for that subject area, PIPELINE_TYPE = 'WORKER', and NOTIFICATION_TYPE = 'REJECTION', falling back to the ALL default where no subject-area-specific row exists.

Copy and trigger : Once a file clears every check, it's copied into ADLS_WORK_FOLDER_PATH under the canonical work folder for that subject area. The ADF Management API's createRun operation is then called against ADF_PIPELINE_NAME, passing the ADLS file path, either the resolved worksheet name or its resolved sheet index depending on that subject area's WORKSHEET_REFERENCE_TYPE, and the CorrelationId generated back in step 3 The PIPELINE_RUN_ID returned is written back to the audit row, PROCESSING_STATUS is set to Triggered, and the flow ends there. It does not wait on the pipeline to finish , as a pipeline can take longer execution time.

Completion handling: A second Power Automate flow, triggered by an incoming HTTP request rather than a file event, is what actually closes out a file's processing. It's called at the end of the Worker pipeline's run — on both the success and failure path — by a small, shared ADF pipeline built specifically for this purpose (covered in the Worker Pipeline section), which passes across the CorrelationId, whether the run succeeded or failed, rows processed and rejected, and the error message if it failed. This flow looks up the matching row in AUD_FILE_PROCESSING by CorrelationId and branches on the outcome. On success, the file is moved to that subject area's Archive folder, ARCHIVE_FILE_NAME and ARCHIVE_TIMESTAMP are recorded, PROCESSING_STATUS is set to Completed, and the success notification is sent. On failure, the file is moved to Quarantine instead, PROCESSING_STATUS is set to Failed, FAILURE_STAGE is set to Load, the incoming error message is recorded as FAILURE_REASON, and the failure notification is sent.

Stuck-run check: A separate background flow runs on a schedule every two hours. It looks for audit rows still sitting in Triggered or InProgress status for longer than what counts as reasonable processing time for that subject area, and raises an alert when it finds one, rather than trying to resolve anything on its own. This exists purely as a backstop for the rare case where the completion callback from step 12 never arrives, for instance if there's a network issue at the exact moment the Worker pipeline finishes. Without this check, a file caught in that situation would stay stuck indefinitely, with nothing ever prompting anyone to notice.

## Worker Pipeline

The Worker pipeline for each subject area is the existing ADF pipeline already in production, and its actual transformation and load logic is not touched by this framework at all. What changes is limited to two things: the parameters it receives at the start, and two new activities added at the very end.

Parameters received :

What the pipeline receives at trigger time now depends on the file type that subject area is configured for. Every pipeline receives the CorrelationId generated in Power Automate, regardless of file type. Pipelines for subject areas configured as Excel additionally receive the resolved worksheet name or sheet index, depending on that subject area's WORKSHEET_REFERENCE_TYPE. Pipelines for subject areas configured as CSV receive nothing beyond the CorrelationId, since there is no worksheet to resolve, and however that pipeline already reads its delimiter and structure in production today is unchanged by this framework.

Two new Execute Pipeline activities at the end. These are added after whatever the pipeline's last real activity already is, using ADF's existing dependency conditions rather than any new logic inside the pipeline. One is wired to fire On Success, the other to fire On Failure, both calling the same shared pipeline described below. Nothing about the pipeline's actual transform or load steps changes, and neither of these new activities can affect whether the load itself succeeds or fails, since they only run after that outcome is already decided.

Each activity passes across CorrelationId, Status (Succeeded or Failed), and, on the failure path only, an error message.

Shared completion pipeline:

A single reusable pipeline, PL_NOTIFY_COMPLETION, is built once and called by every Worker pipeline, regardless of file type. It takes the same three parameters just described and does exactly one thing with them: a Web Activity posting them as a JSON payload to the HTTP-triggered Power Automate flow covered in step 13 of the Power Automate Flow section. It holds no branching logic of its own, no database access, and no knowledge of SharePoint, audit tables, or notifications. All of that stays in Power Automate, where it already lives for everything else in this framework.

## SharePoint and ADLS Folder Layout

SharePoint Structure: Business users work within a single SharePoint site named PowerBI-DataAnalyticsVisualizationproject. Everything related to this framework resides under a single root folder called File_Landing. Subject area folders are created directly under File_Landing, and each subject area contains its own Working, Archive, and Quarantine folders.

Example:

- File_Landing/revrec/Working/revrec.xlsx

- File_Landing/revrec/Archive

- File_Landing/revrec/Quarantine

Some subject areas may be grouped under a common parent folder.

Example:

- File_Landing/mapping_table/billto_rename/Working

- File_Landing/mapping_table/end_cust_to_re_oem/Working

In this example, billto_rename and end_cust_to_re_oem are the actual subject areas, even though they are nested one level deeper under the mapping_table folder. Each of these is treated as an independent subject area.

Each subject area's record in CTL_FILE_LOAD_CONFIG stores the complete SharePoint paths for its Working, Archive, and Quarantine folders, regardless of whether the subject area is located one or two levels below the root directory. Power Automate compares the uploaded file's actual location with these configured paths to identify the corresponding subject area and retrieve its configuration.

Snapshot Filename Pattern: Some subject areas receive snapshot files where the filename itself carries business significance and must be validated. For example:

revenue_projection_mmddyyyy.xlsx

The file is accepted only if its name matches the expected naming pattern and has the correct file extension.This validation is driven by an additional configuration field called FILE_NAME_PATTERN.

ADLS Structure: ADLS contains only Working and Archive folders. There is no Quarantine folder in ADLS. A file that fails validation never leaves SharePoint. Instead, it is moved directly from the SharePoint Working folder to the corresponding Quarantine folder and is not copied to ADLS.Only files that successfully pass all validations are copied to ADLS. After processing is completed, the file is renamed by appending the current date in YYYYMMDD format to the original filename and is then moved to the subject area's Archive folder in ADLS.

Similarly, after successful processing, the corresponding file in SharePoint is renamed using the same YYYYMMDD suffix and moved from the SharePoint Working folder to the subject area's Archive folder.

SharePoint Quarantine Naming : A rejected file is moved to the subject area's Quarantine folder using its original uploaded filename, without any modification.

Unlike the Archive folder, the Quarantine folder is not intended to maintain multiple historical versions of the same file. Therefore, no date suffix is appended to filenames stored in Quarantine.

.

## Duplicate File loading

Duplicate detection consists of two independent validation checks, not just one. If either check succeeds, the file is routed to the approval workflow rather than being automatically rejected or processed.

Checksum-Based Duplicate Detection : The first check is based on the file's QuickXorHash (checksum) and has no time limitation. The uploaded file's checksum is compared against most previously completed files for the same subject area.

If the QuickXorHash matches the checksum of immediate proceeding  file that has already been successfully processed (status = Completed), the file is flagged as a potential resubmission of the exact same content, regardless of when the original file was processed.

Duplicate Submission Window Check: The second check is independent of the checksum and is based on the configured DUPLICATE_CHECK_WINDOW for the subject area. This validation checks whether a file has already been processed for the same subject area within the configured duplicate check window (for example, same day or same month), regardless of whether the newly uploaded file has the same content.This is particularly important for Snapshot and Truncate-and-Load subject areas, where receiving multiple files within the same reporting period is itself unusual and may indicate an operational issue, even if the file contents differ.

Approval Workflow: If either of the above validations identifies a potential duplicate, the file is routed to the Approval sub-flow instead of proceeding directly to processing or rejection.

The reason recorded in the audit depends on which validation triggered the approval:

- Checksum Match – The uploaded file has the same QuickXorHash as a previously completed file.

- Duplicate Submission Window – A file has already been processed for the same subject area within the configured DUPLICATE_CHECK_WINDOW.

The approval workflow is identical in both cases:

- An approval request is sent to the configured Business User and Data Engineering contacts.

- The workflow waits for a response for the duration specified by APPROVAL_TIMEOUT_HOURS.

- If no response is received within the configured timeout, the request is treated as Rejected by default.

- Approved files continue to the Working folder and proceed through the normal ingestion process.

- Rejected or Timed Out files are moved to the subject area's Quarantine folder for further review.

## Notification Design

The ingestion framework does not maintain its own recipient lists or notification configuration. Instead, it reuses the existing curated.CTL_NOTIFICATION_MASTER table, which is already used across the ADF ecosystem to determine notification recipients based on the type of event being raised. Whenever the framework needs to send a notification—whether for a validation failure, duplicate file approval request, successful processing, or pipeline failure—it performs a metadata lookup against this table to determine the appropriate recipients. This approach keeps recipient management centralized and consistent across both the existing ADF notification framework and the new file ingestion framework.

The lookup is based on PIPELINE_TYPE, NOTIFICATION_TYPE, and NOTIFICATION_GROUP, where the notification group is retrieved from the corresponding subject area's configuration in CTL_FILE_LOAD_CONFIG. The lookup follows the pattern below:

SELECT TOP (1) TO_RECIPIENTS, CC_RECIPIENTS, TEAM_GROUP_ID

FROM curated.CTL_NOTIFICATION_MASTER

WHERE PIPELINE_TYPE = @PipelineType

AND NOTIFICATION_TYPE = @NotificationType

AND IS_ACTIVE = 'Y'

AND NOTIFICATION_GROUP IN (@NotificationGroup, 'ALL')

ORDER BY CASE WHEN NOTIFICATION_GROUP = @NotificationGroup THEN 0 ELSE 1 END;

The lookup first attempts to find a notification configuration for the specified NOTIFICATION_GROUP. If no group-specific configuration exists, it falls back to the ALL entry, which serves as the default. The using of the notification group  minimizes configuration overhead by allowing multiple subject areas that share the same business ownership to reuse a common notification configuration, while still supporting group-specific overrides where different recipients are required.

The notification table supports multiple communication channels. The TO_RECIPIENTS and CC_RECIPIENTS columns store email distribution lists, while TEAM_GROUP_ID identifies the Microsoft Teams channel used for Teams notifications. Depending on which values are configured, notifications can be delivered through email, Microsoft Teams, or both, without requiring any channel-specific logic within the Power Automate flows or ADF pipelines.

| Framework Event | PIPELINE_TYPE | NOTIFICATION_TYPE | Description |
| --- | --- | --- | --- |
| Validation Rejection | WORKER | REJECTION | Triggered when a file fails any validation check, such as configuration lookup, file type, file size, worksheet validation, schema validation, or duplicate approval rejection. |
| Duplicate Approval Request | WORKER | APPROVAL_REQUEST (New) | Triggered when a duplicate submission is detected through either checksum validation or the configured duplicate submission window, requiring business approval before processing continues. |
| Processing Completed | WORKER | SUCCEEDED | Triggered when the Worker pipeline completes successfully and the file has been archived. |
| Processing Failed | WORKER | FAILED | Triggered when the Worker pipeline fails during processing and the file is moved to Quarantine. |

The ingestion framework reuses the existing notification infrastructure without introducing a separate notification configuration table. The only metadata enhancement required is the addition of a new NOTIFICATION_TYPE value, APPROVAL_REQUEST, to support duplicate-file approval notifications.

Additionally, the existing SUBJECT_AREA column in CTL_NOTIFICATION_MASTER is proposed to be replaced with NOTIFICATION_GROUP. Unlike subject areas, which represent individual ingestion pipelines, a notification group represents a business or functional grouping that shares a common set of notification recipients. This significantly reduces configuration and maintenance effort, as multiple subject areas (for example, billto_rename, end_cust_to_re_oem, and other Mapping Table pipelines) can share a single notification configuration instead of requiring separate entries for each subject area. Subject areas continue to be maintained in CTL_FILE_LOAD_CONFIG, where each is mapped to its corresponding NOTIFICATION_GROUP used during notification recipient resolution.

## Worksheet and Schema Validation

The ingestion framework performs worksheet and schema validation before a file is copied to ADLS and before the Worker pipeline is triggered. The objective of this validation is to ensure that the uploaded file conforms to the expected structural metadata configured for the subject area. For Excel files, Microsoft Graph Workbook APIs are used to verify that the configured worksheet exists and to retrieve the worksheet header row. For CSV files, the file content is read directly from SharePoint and the first row is interpreted as the header using the configured file delimiter.

Once the header values have been retrieved, they are normalized by trimming whitespace and performing a case-sensitive comparison. The framework then retrieves the expected schema from CTL_FILE_LOAD_CONFIG_COLUMN for the resolved FILE_LOAD_CONFIG_ID and active SCHEMA_VERSION.

Schema validation confirms that all required columns are present in the uploaded file. The comparison is based solely on column names and is independent of column order. Additional columns are permitted and do not cause validation to fail. If one or more required columns are missing, the validation fails. The missing column names are recorded as the failure reason, the file is moved to the configured Quarantine folder, and the standard rejection notification process is invoked.

This validation is limited to confirming the file structure. Row-level validation, including data type validation, mandatory field validation, data conversion, duplicate detection, and business rule enforcement, is performed later within the Worker pipeline's ADF Mapping Data Flow.

## MetaData Tables and Data model :

The ingestion framework uses three metadata tables to drive file validation, pipeline execution, and audit tracking. Together, these tables provide a metadata-driven approach that allows new subject areas to be onboarded through configuration with minimal changes to the Power Automate flow or ADF pipelines. The purpose of each table is summarized below.

CTL_FILE_LOAD_CONFIG :

| Column | Description |
| --- | --- |
| FILE_LOAD_CONFIG_ID | Primary key, unique identifier for this subject area's configuration row |
| SUBJECT_AREA | Subject area name, e.g. RevRec, Accruals, unique per row |
| NOTIFICATION_GROUP | Links to CTL_NOTIFICATION_MASTER for recipient lookup, lets multiple subject areas share one notification setup |
| SHAREPOINT_SITE_URL | The SharePoint site this subject area's files live in |
| SHAREPOINT_WORKING_FOLDER_PATH | Where business users upload files for this subject area, matched against a file's actual location to identify which subject area it belongs to |
| SHAREPOINT_ARCHIVE_FOLDER_PATH | Where a successfully processed file is moved to in SharePoint |
| SHAREPOINT_QUARANTINE_FOLDER_PATH | Where a rejected file is moved to in SharePoint |
| ADLS_WORK_FOLDER_PATH | The ADLS folder the Worker pipeline reads from, holds one file at a time under the canonical name |
| ADLS_ARCHIVE_FOLDER_PATH | Where the file moves to in ADLS after a successful load |
| WORK_FILE_NAME | The fixed filename used in the ADLS work folder, regardless of what the file was originally called |
| ARCHIVE_FILE_NAME_PATTERN | Naming pattern applied on archive, built from WORK_FILE_NAME with a date suffix |
| FILE_TYPE | Excel or CSV, |
| FILE_DELIMITER | Delimiter used to split CSV headers and rows, only set when FILE_TYPE is CSV |
| FILE_NAME_PATTERN | Optional text the uploaded filename must contain, used where the filename itself carries meaning, e.g. snapshot files |
| EXPECTED_WORKSHEET_NAME | Worksheet Power Automate checks for, Excel only |
| WORKSHEET_REFERENCE_TYPE | Whether the Worker pipeline expects the worksheet passed by name or by index |
| MAX_FILE_SIZE_BYTES | Maximum allowed file size, stored as an exact byte count rather than an assumed unit |
| LOAD_STRATEGY | Upsert, Append, Snapshot, or TruncateLoad, determines how the Worker pipeline loads the data |
| TARGET_SCHEMA_NAME | Schema of the target table in the warehouse |
| TARGET_TABLE_NAME | Table this subject area's data is loaded into |
| SNAPSHOT_DATE_COLUMN_NAME | Column in the file holding the snapshot date, only used for the Snapshot strategy |
| LOCK_RESOURCE_NAME | Target table name(s), comma separated if more than one, used by the Sink to acquire an application lock where a table is shared across pipelines. This will be implemented in the phase 2 |
| ADF_PIPELINE_NAME | The existing Worker pipeline triggered for this subject area |
| DUPLICATE_CHECK_WINDOW | Day or Month, the period used for the duplicate submission window check |
| APPROVAL_TIMEOUT_HOURS | How long the duplicate approval request waits before defaulting to rejected |
| IS_ACTIVE | Whether this configuration row is currently live |
| INS_DATE / UPD_DATE | Standard audit columns used for purpose of tracking |

CTL_FILE_LOAD_CONFIG_COLUMN :

| Column | Description |
| --- | --- |
| FILE_LOAD_CONFIG_COLUMN_ID | Primary key |
| FILE_LOAD_CONFIG_ID | Links back to the subject area this expected column belongs to |
| EXPECTED_COLUMN_NAME | Header name expected in the uploaded file |
| IS_REQUIRED | Whether this column must be present for the file to pass schema validation |
| IS_KEY_COLUMN | Whether this column is part of the Upsert match key |
| COLUMN_ORDER | Informational only, matching is always by name, never by position |

AUD_FILE_PROCESSING :

| Column | Description |
| --- | --- |
| AUDIT_ID | Primary key |
| CORRELATION_ID | One value generated per file, threads through Power Automate and the Worker pipeline, ties every related record together |
| FILE_LOAD_CONFIG_ID | Which subject area this submission belongs to |
| ORIGINAL_FILE_NAME | Name the file had when uploaded |
| FILE_SIZE_BYTES | Captured at detection, checked against MAX_FILE_SIZE_BYTES |
| FILE_CHECKSUM | quickXorHash, used for the checksum based duplicate check |
| CREATED_BY | Who created the file, |
| CREATED_TIMESTAMP | When the file was created |
| MODIFIED_BY | Who modified the file |
| MODIFED_TIMESTAMP | When the file was modified |
| SHAREPOINT_SITE_ID / SHAREPOINT_DRIVE_ID / SHAREPOINT_ITEM_ID | Identify the exact file in SharePoint, used for the Graph API calls and later for moving the file to archive or quarantine |
| ADLS_FILE_PATH | Where the file landed in ADLS once validation passed |
| PIPELINE_RUN_ID | Worker pipeline's run ID, returned from the createRun call |
| PROCESSING_STATUS | Where this file currently sits in the lifecycle, Detected through Completed or Failed |
| FAILURE_STAGE | Which check or stage actually failed, set explicitly wherever a failure branch exists |
| FAILURE_REASON | Specific reason for rejection or failure, shown in the notification |
| APPROVAL_STATUS | Whether a duplicate approval applies to this file, and its outcome |
| APPROVED_BY | Who actually responded to the approval request |
| APPROVAL_TIMESTAMP | When the approval decision was made |
| RETRY_COUNT | Number of retry attempts for this file, where applicable |
| PROCESSING_START_TIME / PROCESSING_END_TIME | When processing actually began and ended |
| QUARANTINE_FILE_NAME | Name the file was given once moved to quarantine |
| QUARANTINE_TIMESTAMP | When the quarantine move happened |
| ARCHIVE_FILE_NAME | Name the file was given once moved to archive |
| ARCHIVE_TIMESTAMP | When the archive move happened |
| INS_DATE / UPD_DATE | Standard audit columns used for purpose of tracking |

CTL_FILE_LOAD_CONFIG_COLUMN is used solely for schema (header) validation, confirming that the required columns are present in the uploaded file before processing begins. It does not perform row-level data validation. Data type validation, mandatory field checks, data conversions, duplicate detection, and business rule enforcement are handled separately within the Worker pipeline's existing ADF Mapping Data Flow using Assert transformations.

# Schedule / Resources

The following are the team members involved in the development and testing

- Development: TBD

- Unit Testing: TBD

- Review: Chris

- Deployment: TBD

Estimated Efforts: 20 working days, including unit testing and drafting of SOP document for ingestion framework

# Design Details

## Database schema:

Refer Section3.3 for DDL definitions of CTL_FILE_LOAD_CONFIG, CTL_FILE_LOAD_CONFIG_COLUMN, and AUD_FILE_PROCESSING.

## SQLs

View creation SQLs:

NA

## Storage Account :

NA

## ADF Artefacts:

### Linked services:

NA

### Datasets:

NA

### Dataflow:

NA

### Pipelines:

PL_NOTIFY_COMPLETION (new, shared across all Worker pipelines)

## Logic Apps:

NA

## Power Automate :

Connections: To be defined by power automate team.

Flows : To be defined by power automate team.

# Testing Requirements

## Test Coverage

The following scenarios will be validated as part of unit testing:

- Empty file validation: Verify that a file with a size of 0 bytes is rejected, moved to the SharePoint Quarantine folder, and a rejection notification is generated.

- File type validation: Verify that a file whose extension does not match the configured FILE_TYPE for the subject area is rejected and moved to the SharePoint Quarantine folder.

- Worksheet validation: Verify that an Excel file missing the configured worksheet is rejected and that the rejection notification lists the worksheet names available in the workbook.

- Schema validation: Verify that a file missing one or more required columns is rejected and that all missing column names are included in the rejection notification.

- Checksum duplicate validation: Verify that a file whose checksum matches a previously processed file is routed to the approval workflow rather than being processed or rejected automatically.

- Duplicate submission window validation: Verify that a second file submitted for the same subject area within the configured DUPLICATE_CHECK_WINDOW is routed to the approval workflow, even when the checksum differs.

- Approval timeout validation: Verify that an approval request with no response within the configured APPROVAL_TIMEOUT_HOURS automatically expires and the file is moved to the SharePoint Quarantine folder.

- Duplicate trigger handling: Verify that multiple SharePoint trigger events raised for the same file result in only a single processing instance and a single audit record.

## Unit Test Cases

Detailed unit test cases and supporting test data will be maintained as a separate document during development.

All unit test cases, along with test data and validation results, will be attached at the time of delivery.

# Addendum

Clarifications:

Confirmation: